20-Phase Development & Verification Roadmap

Structured 20-Phase Implementation Blueprint with Milestones & Testing Checkpoints

20-PHASE COMPLETE DEVELOPMENT & VERIFICATION ROADMAP

Enterprise Single-Vendor E-Commerce Platform

Lead Architect & Author: Jahidul Islam (jahidcse181@gmail.com)

Target Architecture: Laravel 11.x/12.x (MVC + Services) + React 18+ (Inertia.js) + Tailwind CSS + MySQL 8.0 + Redis

🧭 ROADMAP STRUCTURE OVERVIEW

▲ Visual Flow Diagram #1

🚀 PHASE-BY-PHASE DETAILED SPECIFICATIONS

🔹 PHASE 1: PROJECT SETUP, INERTIA BRIDGE & ANTI-N+1 PERFORMANCE RULES

Objective: Establish the development foundation with strict architectural guardrails to prevent performance degradation.

Core Tasks:

Initialize Laravel 11/12 with Inertia.js React adapter and Tailwind CSS 3.4+.

Configure AppServiceProvider.php with strict model enforcement:

[CODE (PHP)] Model::preventLazyLoading(! app()->isProduction()); Model::preventSilentlyDiscardingAttributes(! app()->isProduction()); Model::preventAccessingMissingAttributes(! app()->isProduction());

Configure MySQL database and Redis connection drivers in .env.

Setup Vite Hot Module Replacement (HMR) and alias path mappings (@/Components, @/Layouts).

🧪 Verification Checkpoint:

Run php artisan migrate \to connects without errors.

Trigger an un-eager loaded relationship in local environment \to Laravel successfully throws LazyLoadingViolationException.

🔹 PHASE 2: ROLE-BASED ACCESS CONTROL (RBAC) & USER AUTHENTICATION

Objective: Implement secure multi-role authentication distinguishing administrative staff from customers.

Core Tasks:

Update users table migration: Add role enum (super_admin, admin, manager, inventory_staff, customer), phone index, and is_active boolean.

Build Authentication controllers: Register, Login, Logout, and Password Reset.

Create Role Middleware (EnsureAdminAccess.php) guarding /admin/* routes.

🧪 Verification Checkpoint:

Register as a customer \to redirected to storefront customer view.

Log in as admin \to redirected to /admin/dashboard.

Attempt customer login on /admin/* \to rejected with 403 Forbidden.

🔹 PHASE 3: ADMIN DASHBOARD SHELL & UI COMPONENT SYSTEM

Objective: Build a responsive, reusable administrative UI shell with toast messaging.

Core Tasks:

Build AdminLayout.jsx with collapsible desktop sidebar, mobile overlay drawer, top search, and user profile dropdown.

Build shared UI components: Button.jsx, Modal.jsx, DataTable.jsx, Badge.jsx, FormInput.jsx.

Create global flash toast notification listener hooked to Inertia $page.props.flash.

🧪 Verification Checkpoint:

Resize screen to mobile width \to sidebar collapses behind hamburger toggle.

Flash session message from controller \to green toast pop-up appears in top-right.

🔹 PHASE 4: CATEGORY TAXONOMY & SELF-REFERENCING TREE

Objective: Enable hierarchical categorization (parent categories and nested subcategories).

Core Tasks:

Create categories migration: id, parent_id (foreign key \to categories.id), name, slug (unique), image, description, display_order, is_active, is_featured.

Build Category CRUD in React with tree indentation and live slug generator.

🧪 Verification Checkpoint:

Create parent "Men" \to create subcategory "Shirts" with parent "Men".

Verify database foreign key relationship and nested rendering in category list.

🔹 PHASE 5: BRAND CATALOG & WEBP MEDIA HUB

Objective: Manage brand catalog and automate modern image optimization.

Core Tasks:

Create brands migration: name, slug (unique), logo, is_active.

Build MediaUploadService.php:

Validates image dimensions, strips EXIF metadata, resizes to max 1600px width, and converts to .webp format.

Build Brand Management UI in Admin.

🧪 Verification Checkpoint:

Upload a 3MB JPEG brand logo \to stored in storage/app/public/ as a <150KB optimized WebP image.

🔹 PHASE 6: CORE PRODUCT CATALOG (SIMPLE / SINGLE PRODUCTS)

Objective: Catalog management for single non-variant products with complete pricing and cost records.

Core Tasks:

Create products migration: name, slug, sku_code, barcode, has_variants = 0, cost_price, selling_price, discount_price, stock_quantity, low_stock_threshold, short_description, long_description, thumbnail, is_active, is_featured.

Create ProductStoreRequest with strict numeric validation (selling_price >= cost_price).

Build Simple Product create/edit interface with drag-and-drop thumbnail uploader.

🧪 Verification Checkpoint:

Create simple product \to verify record in products table with generated SKU and initial stock.

🔹 PHASE 7: PRODUCT ATTRIBUTE MATRIX & VARIANT SKU BUILDER

Objective: Manage multi-attribute configurable products using an automated Cartesian permutation generator.

Core Tasks:

Create product_variants and product_images migrations.

Build VariantMatrixBuilder.jsx in React:

User inputs attributes (e.g. Color: Black, White], Size: S, M, L]).

Auto-generates all 2 × 3 = 6 variant combinations with individual SKU, Cost, Price, and Stock fields.

Implement StoreProductAction wrapping product and variant creation in DB::transaction().

🧪 Verification Checkpoint:

Submit a 6-variant product \to verify 1 row in products (has_variants = 1) and 6 rows in product_variants.

🔹 PHASE 8: SUPPLIER DIRECTORY & ACCOUNTS PAYABLE

Objective: Track supplier business profiles, purchase histories, and liability balances.

Core Tasks:

Create suppliers migration: name, company_name, phone, email, address, total_purchased_amount, total_paid_amount, total_due_balance, is_active.

Build Supplier Directory UI with Add/Edit modals and balance summary cards.

🧪 Verification Checkpoint:

Create supplier "Prime Textiles" \to verify directory row created with initial due balance $0.00.

🔹 PHASE 9: STOCK-IN PURCHASE ORDERS (INVENTORY HYDRATION)

Objective: Record supplier shipments, update product unit cost price (COGS), and hydrate inventory atomically.

Core Tasks:

Create purchases and purchase_items migrations with unique PO numbers.

Implement ReceivePurchaseOrderAction.php:

Increments product/variant live stock count.

Updates product's current cost price snapshot.

Logs purchase_in in stock ledger.

Updates supplier's total_due_balance.

Build Stock-In Purchase Order UI in Admin.

🧪 Verification Checkpoint:

Create Purchase Order for 40 units of Item A @ 12 \to verify item stock increases by 40 and supplier balance updates.

🔹 PHASE 10: INVENTORY CONTROL, DAMAGE LOGS & LOW-STOCK ALERTS

Objective: Provide full inventory traceability, manual count reconciliations, and low-stock warning triggers.

Core Tasks:

Create stock_movements immutable audit table.

Build StockAdjustmentAction.php for manual count adjustments and damaged goods write-offs (damage_out).

Build Stock Movement History Ledger in Admin with date, SKU, and user filters.

Create Low-Stock Alert notification widget in top navigation bar.

🧪 Verification Checkpoint:

Log 2 damaged items \to live stock drops by 2, logged in audit ledger with admin remarks.

Set product threshold to 5 (stock = 3) \to low-stock badge lights up on admin topbar.

🔹 PHASE 11: STOREFRONT MASTER LAYOUT & HOMEPAGE

Objective: Build a responsive, high-converting customer storefront entrance.

Core Tasks:

Build Storefront Header (Logo, Search, Category Navigation, Cart Drawer Trigger, Mobile Bottom Nav).

Build Homepage: Hero slider banner, Featured Categories grid, Trending Products carousel, and Flash Deals banner.

🧪 Verification Checkpoint:

View on Mobile & Desktop \to verify touch-friendly layout, navigation, and banners.

🔹 PHASE 12: CATALOG DISCOVERY, LIVE SEARCH & MULTI-FACET FILTERING

Objective: Ultra-fast product discovery with instant multi-parameter filtering.

Core Tasks:

Build Shop / Catalog page with sidebar filters:

Categories checklist, Brand checklist, Price range slider (Min/Max), In-Stock only switch.

Synchronize filters with URL query parameters (/shop?category=mens&min=20&max=100).

Implement debounced live search dropdown (250ms delay).

🧪 Verification Checkpoint:

Adjust price filter \to URL updates and product list refreshes instantly without full page reload.

🔹 PHASE 13: PRODUCT DETAIL PAGE & DYNAMIC VARIANT SELECTOR

Objective: Present products in high fidelity with real-time price and stock switching on variant selection.

Core Tasks:

Build Product Details Page with thumbnail switcher and zoom modal.

Build VariantSelector.jsx:

Color swatches & Size buttons.

Selecting variant dynamically updates displayed Price, SKU, and Stock Status (In Stock or Out of Stock).

Add Stock Urgency Indicator ("Only 3 left in stock!") and Related Products carousel.

🧪 Verification Checkpoint:

Click on "Black / L" variant \to price and SKU change dynamically; out-of-stock options disable "Add to Cart".

🔹 PHASE 14: CART ENGINE, REDIS SESSIONS & MINI-CART DRAWER

Objective: Frictionless shopping cart with instant quantity adjustments.

Core Tasks:

Build CartSessionManager.php supporting guest Redis sessions and automatic customer database sync upon login.

Build slide-out Mini-Cart drawer with live subtotal calculation, quantity (+/-) controls, and item removal.

🧪 Verification Checkpoint:

Add item to cart \to mini-cart slides open showing updated subtotal; persists across page navigations.

🔹 PHASE 15: DISCOUNT COUPON ENGINE & PROMO RULES

Objective: Boost sales conversion via targeted promotional discount codes.

Core Tasks:

Create coupons migration: code, discount_type (percentage/fixed), discount_value, min_order_amount, max_discount_cap, usage_limit_total, usage_limit_per_user, start_date, end_date, is_active.

Implement CouponValidationService.php to validate expiry, limits, and order eligibility.

Build Coupon input widget in mini-cart and checkout.

🧪 Verification Checkpoint:

Apply 15% discount code \to calculates discount accurately and prevents application if minimum spend not met.

🔹 PHASE 16: SINGLE-PAGE CHECKOUT & PAYMENT METHOD SELECTOR

Objective: Frictionless checkout form designed for maximum conversion.

Core Tasks:

Build Single-Page Checkout form:

Customer Contact, Delivery Address (Division/City/Street), Customer Notes.

Payment Selector: Cash on Delivery (COD) and Direct Bank / MFS Manual Transfer.

Order Summary Box with Subtotal, VAT/Tax, Shipping Charge, Coupon Savings, and Grand Total.

Add backend rate limiting (throttle:10,1).

🧪 Verification Checkpoint:

Fill checkout as Guest \to form validates inputs and prepares order submission cleanly.

🔹 PHASE 17: ORDER PROCESSING & LIFECYCLE STATE MACHINE

Objective: Execute atomic order creation with COGS profit snapshotting and strict fulfillment workflows.

Core Tasks:

Create orders, order_items, and order_status_histories migrations.

Implement CreateOrderAction.php:

Snapshots delivery address JSON and unit cost prices.

Decrements live inventory (sale_out).

Calculates Gross Profit: (Subtotal - Discount) - Total COGS.

Clears cart.

Implement UpdateOrderStatusAction.php:

Transitions: pending \to confirmed \to processing \to shipped \to delivered.

Automated inventory restock rollback on cancelled or returned status.

🧪 Verification Checkpoint:

Place order \to stock drops by ordered quantity \to cancel order from admin \to stock restored automatically.

🔹 PHASE 18: DUAL INVOICING ENGINE (A4 PDF & 80MM POS THERMAL PRINT)

Objective: Streamline warehouse packing and official billing with dual invoice formats.

Core Tasks:

Build High-Resolution A4 Tax Invoice PDF template (Store branding, VAT/BIN, itemized breakdown, signature).

Build Compact 80mm POS Thermal Receipt layout (@media print CSS) with order barcode for quick dispatch.

Integrate 1-click print buttons in Admin Order View and Customer Portal.

🧪 Verification Checkpoint:

Click "Print 80mm Receipt" \to opens print preview fitted to 80mm thermal roll without overflow.

🔹 PHASE 19: CUSTOMER ACCOUNT PORTAL & VISUAL ORDER TRACKER

Objective: Self-service portal for tracking shipments, reviewing invoices, and saving addresses.

Core Tasks:

Build Customer Dashboard with order history table, status pills, and 1-click invoice downloads.

Build Visual Order Tracking Progress Timeline (Placed $\to$ Verified $\to$ Packing $\to$ Handed to Courier $\to$ Delivered).

Build Address Book Manager (multiple shipping addresses with default selector).

🧪 Verification Checkpoint:

Customer logs in \to tracks live order status matching the admin backend state in real time.

🔹 PHASE 20: BUSINESS INTELLIGENCE, SYSTEM AUDIT TRAIL & PRODUCTION QA

Objective: Executive financial visibility, immutable audit logging, and production readiness.

Core Tasks:

Build BusinessAnalyticsService.php:

Gross/Net Sales, Real Profit Margins (Revenue - COGS), MoM/YoY growth rate comparisons.

Dead Stock Report (products unsold for 60+ days with locked capital).

Interactive ApexCharts on Admin Dashboard.

Create activity_logs migration and Eloquent observer recording before/after values on all admin mutations.

Build Store Settings manager (currency, VAT rate, contact details, shipping rules).

Create comprehensive DatabaseSeeder.php with realistic demo data.

🧪 Verification Checkpoint:

Run php artisan test \to all automated tests pass.

Run php artisan db:seed \to fully hydrates realistic store ready for client sign-off.

📊 20-PHASE COMPLETION MATRIX

| Phase # | Phase Title | Deliverable Scope | Estimated Effort |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Anti-N+1 Rules | Laravel + Inertia React + Strict Models + Redis | 2.5 Hours |
| Phase 2 | RBAC & User Authentication | Multi-Role Auth (super_admin, staff, customer) | 2.5 Hours |
| Phase 3 | Admin Dashboard Shell & UI Kit | Responsive Admin Layout + Global Toast Alerts | 2.5 Hours |
| Phase 4 | Category Hierarchy & Tree | Parent/Child Category Tree with Slug Generator | 2.0 Hours |
| Phase 5 | Brand Catalog & WebP Media Hub | Brand Management + Auto WebP Image Optimizer | 2.0 Hours |
| Phase 6 | Simple Product Catalog | Single SKU Product CRUD + Rich Text + Validation | 2.5 Hours |
| Phase 7 | Variant Matrix & SKU Builder | Cartesian Matrix Permutation SKU Generator | 3.5 Hours |
| Phase 8 | Supplier Directory & Ledger | Supplier Directory + Payable Balance Ledger | 2.0 Hours |
| Phase 9 | Stock-In Purchase Orders | Purchase Order Entry + Stock Hydration + COGS | 3.0 Hours |
| Phase 10 | Inventory Ledger & Adjustments | Damage Logs + Adjustment Actions + Low Stock Alert | 2.5 Hours |
| Phase 11 | Storefront Layout & Homepage | Responsive Storefront + Hero Banner + Carousels | 3.0 Hours |
| Phase 12 | Catalog Filters & Live Search | Debounced Search + URL-Synced Facet Filtering | 3.0 Hours |
| Phase 13 | Product Detail & Variant Selector | Image Zoom + Reactive Swatches + Stock Urgency | 2.5 Hours |
| Phase 14 | Cart Engine & Mini-Cart Drawer | Redis Cart + Slide-Out Drawer + Instant Subtotal | 2.5 Hours |
| Phase 15 | Discount Coupon Engine | Promo Code Engine + Min Spend / Cap Validations | 2.0 Hours |
| Phase 16 | Single-Page Checkout | Conversion-Focused Checkout + COD & Bank Transfer | 3.0 Hours |
| Phase 17 | Order Hub & State Machine | Order Placement + Profit Snapshot + Restock Rollback | 3.5 Hours |
| Phase 18 | Invoicing & 80mm Thermal Print | Branded A4 PDF Invoice + POS Thermal Receipt | 2.5 Hours |
| Phase 19 | Customer Portal & Order Tracker | Order History + Visual Status Tracker + Addresses | 2.5 Hours |
| Phase 20 | Analytics BI, Audit Log & QA | Gross Profit BI + Activity Audit + Database Seeder | 3.5 Hours |
| TOTAL | Full Enterprise Platform | 20 Discrete Operational Phases | ~54 Hours |

This roadmap is saved at: `docs/20_PHASE_DEVELOPMENT_ROADMAP.md`.