Micro-Step Development & Testing Blueprint

Atomic 15-30 Minute Tasks with Immediate Execution & Verification Criteria

MICRO-STEP DEVELOPMENT & TEST BLUEPRINT

Enterprise Single-Vendor E-Commerce Platform

Author & Lead Architect: Jahidul Islam (jahidcse181@gmail.com)

Target Architecture: Laravel 11.x/12.x (MVC + Services) + React 18+ (Inertia.js) + Tailwind CSS + MySQL 8.0

🧭 HOW TO EXECUTE THIS BLUEPRINT

Every task is broken into a 15–30 minute micro-step.

Each micro-step contains:

Exact Files / Code to write

Exact Command / Verification to run

Expected Pass Output (Green light to proceed)

▲ Visual Flow Diagram #1

📦 PHASE 1: BASELINE SETUP & PERFORMANCE GUARDRAILS

[Micro-Task 1.1] Initialize Laravel & Inertia.js React Package

Action:

[CODE (BASH)] composer require inertiajs/inertia-laravel npm install @inertiajs/react react react-dom @vitejs/plugin-react

Configuration: Create resources/views/app.blade.php with @inertiaHead and @inertia.

Test Command: php artisan --version

Pass Criteria: Returns Laravel Framework 11.x/12.x with Inertia registered in composer.json.

[Micro-Task 1.2] Setup Tailwind CSS & PostCSS

Action:

[CODE (BASH)] npm install -D tailwindcss postcss autoprefixer npx tailwindcss init -p

Configuration: Add paths to tailwind.config.js:

[CODE (JS)] content: [ "./resources/**/*.blade.php", "./resources/**/*.jsx", "./resources/**/*.js", ],

Add @tailwind base; @tailwind components; @tailwind utilities; to resources/css/app.css.

Test Command: npm run build

Pass Criteria: Build finishes in <2s with generated CSS file.

[Micro-Task 1.3] Configure Strict Anti-N+1 Eloquent Model Rules

Action: Open app/Providers/AppServiceProvider.php and add:

[CODE (PHP)] use Illuminate\Database\Eloquent\Model; public function boot(): void { Model::preventLazyLoading(! app()->isProduction()); Model::preventSilentlyDiscardingAttributes(! app()->isProduction()); Model::preventAccessingMissingAttributes(! app()->isProduction()); }

Test Command: Create a temporary test route that calls an un-eager-loaded relation.

Pass Criteria: Laravel throws LazyLoadingViolationException in local environment.

[Micro-Task 1.4] Configure MySQL Database & Redis in `.env`

Action: Configure .env:

[CODE (ENV)] DB_CONNECTION=mysql DB_HOST=127.0.0.1 DB_PORT=3306 DB_DATABASE=orio_ecommerce DB_USERNAME=root DB_PASSWORD= CACHE_STORE=redis QUEUE_CONNECTION=redis SESSION_DRIVER=redis

Test Command: php artisan migrate

Pass Criteria: Connects to MySQL and creates standard migrations table without error.

[Micro-Task 1.5] Create Baseline Inertia React Shell & Vite HMR Check

Action: Create resources/js/app.jsx and resources/js/Pages/Welcome.jsx.

Test Command: Run npm run dev and php artisan serve, open http://localhost:8000.

Pass Criteria: Browser displays styled React page; editing text triggers instant Hot Module Replacement without full reload.

🔐 PHASE 2: AUTHENTICATION, RBAC & ADMIN LAYOUT

[Micro-Task 2.1] Update `users` Migration for Role-Based Access Control

Action: Add to database/migrations/xxxx_create_users_table.php:

[CODE (PHP)] $table->enum('role', ['super_admin', 'admin', 'manager', 'inventory_staff', 'customer'])->default('customer')->index(); $table->string('phone', 30)->nullable()->index(); $table->boolean('is_active')->default(true);

Test Command: php artisan migrate:fresh

Pass Criteria: Database table users contains role and phone columns.

[Micro-Task 2.2] Implement Authentication Controllers (Login / Register / Logout)

Action: Create AuthController.php with:

showLoginForm(), login(), showRegisterForm(), register(), logout().

Test Command: Submit registration form at /register.

Pass Criteria: New customer user created in DB; session authenticated; redirected to /.

[Micro-Task 2.3] Create Role Guard Middleware (`AdminMiddleware.php`)

Action:

[CODE (BASH)] php artisan make:middleware EnsureAdminAccess

Check $request->user() && in_array($request->user()->role, ['super_admin', 'admin', 'manager', 'inventory_staff']).

Test Command: Attempt to visit /admin/dashboard as a customer user.

Pass Criteria: Returns 403 Forbidden or redirects to login.

[Micro-Task 2.4] Build Responsive Admin Shell Layout in React

Action: Create resources/js/Layouts/AdminLayout.jsx:

Desktop collapsible sidebar (Dashboard, Catalog, Purchases, Orders, Analytics, Settings).

Mobile slide-over drawer with backdrop overlay.

Top header with search bar, notifications bell, user profile menu.

Test Verification: Resize browser to mobile (<640px) \to verify sidebar becomes hidden behind a toggle button.

[Micro-Task 2.5] Create Global Toast Notification Context

Action: Create resources/js/Components/ToastContainer.jsx hooked to Inertia $page.props.flash.

Test Verification: Return redirect()->back()->with('success', 'Operation successful!') from controller \to green toast appears in top-right corner and auto-dismisses in 4 seconds.

🗂️ PHASE 3: CATEGORY TREE, BRANDS & WEBP MEDIA HUB

[Micro-Task 3.1] Create `categories` Migration (Self-Referencing Tree)

Action:

[CODE (PHP)] $table->id(); $table->foreignId('parent_id')->nullable()->constrained('categories')->nullOnDelete(); $table->string('name', 150); $table->string('slug', 191)->unique(); $table->string('image')->nullable(); $table->text('description')->nullable(); $table->integer('display_order')->default(0); $table->boolean('is_active')->default(true)->index(); $table->boolean('is_featured')->default(false); $table->timestamps();

Test Command: php artisan migrate

Pass Criteria: categories table created with self-referencing foreign key.

[Micro-Task 3.2] Create `brands` Migration

Action: Create brands table with id, name, slug (unique), logo, is_active, timestamps.

Test Command: php artisan migrate

Pass Criteria: brands table created successfully.

[Micro-Task 3.3] Build `MediaUploadService.php` (Auto WebP Optimization)

Action: Create app/Services/Media/MediaUploadService.php:

Validates image dimensions, strips EXIF, resizes to max 1600px width, converts to modern .webp format, stores in storage/app/public/uploads/.

Test Verification: Upload a 4MB .jpg file \to verify it saves as a <250KB .webp file in storage.

[Micro-Task 3.4] Build Category Management UI (Parent/Child Tree View)

Action: Create Admin/Categories/Index.jsx and CreateEditModal.jsx:

Displays category tree with indentation for child categories.

Form with live slug auto-generation from title, parent dropdown selector, and image dropzone.

Test Verification: Create "Electronics" \to create "Smartphones" with parent "Electronics" \to verify nested tree renders correctly.

[Micro-Task 3.5] Build Brand Management CRUD

Action: Create Admin/Brands/Index.jsx with modal-based quick Add/Edit and image logo uploader.

Test Verification: Add "Samsung", upload logo \to verify brand row appears in DataTable.

👗 PHASE 4: PRODUCT CATALOG & VARIANT MATRIX BUILDER

[Micro-Task 4.1] Create `products`, `product_variants`, & `product_images` Migrations

Action:

products: name, slug, sku_code, barcode, has_variants, cost_price, selling_price, discount_price, stock_quantity, low_stock_threshold, short_description, long_description, thumbnail, is_active.

product_variants: product_id, sku, variant_name, attributes_json, cost_price, selling_price, discount_price, stock_quantity, image.

product_images: product_id, image_path, sort_order, is_primary.

Test Command: php artisan migrate

Pass Criteria: All 3 product tables created with cascading foreign keys and indexes.

[Micro-Task 4.2] Create `ProductStoreRequest.php` & `ProductUpdateRequest.php`

Action: Write strict validation rules for simple products vs variant arrays:

name: required, max 255.

cost_price: required, numeric, min 0.

selling_price: required, numeric, gte cost_price.

variants.*.sku: required_if:has_variants,1, distinct, unique.

Test Verification: Submit invalid price (selling < cost) \to validation returns clean error.

[Micro-Task 4.3] Build Basic Product Creation UI (Single Product Tab)

Action: Create Admin/Products/Create.jsx:

Title, Category selector, Brand selector, Cost price, Selling price, Discount price, Initial stock, Description, Thumbnail uploader.

Test Verification: Fill form \to submit \to check DB \to single product created with has_variants = 0.

[Micro-Task 4.4] Build React Cartesian Variant Matrix Generator

Action: Create resources/js/Components/Admin/VariantMatrixBuilder.jsx:

Add attribute tags: e.g. Color: [Black, Navy] and Size: [M, L, XL].

Calculate Cartesian product (2 × 3 = 6 combinations).

Dynamically render editable table rows with fields: SKU, Variant Name, Cost, Selling Price, Stock Qty.

Test Verification: Adding 2 colors × 3 sizes renders exactly 6 variant rows in real time.

[Micro-Task 4.5] Create `StoreProductAction.php` with Atomic Transaction

Action: Wrap product & variant creation in DB::transaction():

Inserts product \to inserts variants \to logs initial stock movement \to attaches gallery.

Test Verification: Create product with 6 variants \to verify 1 product record and 6 variant records committed.

[Micro-Task 4.6] Build Admin Product Index DataTable

Action: Create Admin/Products/Index.jsx:

Thumbnail, Product Name, Category, Base Price, Live Total Stock, Low Stock status pill, Action menu (Edit, Toggle Status, Delete).

Search input with 300ms debounce.

Test Verification: Type product name in search \to list filters instantly without full page refresh.

🏭 PHASE 5: SUPPLIERS & STOCK-IN PURCHASE ORDERS

[Micro-Task 5.1] Create `suppliers` Migration

Action:

suppliers: name, company_name, phone, email, address, total_purchased_amount, total_paid_amount, total_due_balance, is_active.

Test Command: php artisan migrate

Pass Criteria: suppliers table created.

[Micro-Task 5.2] Build Supplier Management UI

Action: Create Admin/Suppliers/Index.jsx with DataTable, total balance summary card, and Add/Edit modal.

Test Verification: Add supplier "Apex Fabrics" \to supplier created with initial balance 0.00.

[Micro-Task 5.3] Create `purchases` and `purchase_items` Migrations

Action:

purchases: po_number (unique), supplier_id, purchase_date, subtotal_cost, shipping_cost, grand_total, paid_amount, due_amount, payment_status, status.

purchase_items: purchase_id, product_id, variant_id, quantity, unit_cost_price, subtotal.

Test Command: php artisan migrate

Pass Criteria: Tables created with foreign keys.

[Micro-Task 5.4] Implement `ReceivePurchaseOrderAction.php`

Action: Execute stock hydration inside DB::transaction():

Generate PO number (e.g. PO-202609-0001).

For each item: increment stock_quantity, update cost_price, write to stock_movements.

Update suppliers.total_due_balance.

Test Verification: Purchase 20 units of Item A @ 15 \to verify item stock increases by 20.

[Micro-Task 5.5] Build Admin Stock-In Purchase UI

Action: Create Admin/Purchases/Create.jsx:

Supplier picker, dynamic row repeater to search and add products/variants, quantity, unit cost price, paid amount input.

Test Verification: Submit form \to redirected to purchase invoice view with calculated subtotal, paid, and due balance.

📦 PHASE 6: INVENTORY LEDGER, ADJUSTMENTS & ALERTS

[Micro-Task 6.1] Create `stock_movements` (Immutable Audit Ledger) Migration

Action:

stock_movements: product_id, variant_id, movement_type (purchase_in, sale_out, order_cancel_in, return_in, manual_adjustment_in, manual_adjustment_out, damage_out), quantity, unit_cost, reference_type, reference_id, previous_stock, current_stock, user_id, notes.

Test Command: php artisan migrate

Pass Criteria: stock_movements table created with compound indexes.

[Micro-Task 6.2] Build `StockAdjustmentAction.php`

Action: Handles manual count discrepancy or damaged inventory write-offs:

Decrements/increments live stock and inserts stock_movements record with admin explanation.

Test Verification: Write off 3 water-damaged units \to live stock drops by 3, logged as damage_out.

[Micro-Task 6.3] Build Inventory Overview & Movement History UI

Action: Create Admin/Inventory/Index.jsx and Movements.jsx:

Filter by SKU, movement type, date range, and staff member.

Test Verification: Filter by damage_out \to lists all damaged write-offs with reasons.

[Micro-Task 6.4] Build Real-Time Low-Stock Notification Center

Action: Create query scope scopeLowStock() where stock_quantity <= low_stock_threshold.

Topbar alert bell with badge count showing number of critical items.

Test Verification: Reduce a product's stock below threshold \to topbar badge counter increments by 1.

🛒 PHASE 7: STOREFRONT CATALOG & MULTI-FACET FILTERING

[Micro-Task 7.1] Build Storefront Layout & Header Navigation

Action: Create resources/js/Layouts/StoreLayout.jsx:

Top announcement bar, logo, live search bar, category dropdown menu, wishlist & cart triggers, mobile bottom navigation.

Test Verification: Open on desktop and mobile \to responsive layout adjusts smoothly.

[Micro-Task 7.2] Build Storefront Homepage

Action: Create Store/Home.jsx:

Hero slider banner, Featured Categories grid, Trending Products carousel, Promotional deal banners.

Test Verification: Products marked is_featured = 1 populate the trending carousel.

[Micro-Task 7.3] Build Reusable `ProductCard.jsx` Component

Action: Product card with thumbnail, discount badge (% off), title, rating stars, price (with strikethrough if discounted), quick Add-to-Cart trigger.

Test Verification: Renders card cleanly with formatted currency.

[Micro-Task 7.4] Build Shop / Catalog Page with URL-Synced Filters

Action: Create Store/Shop.jsx:

Sidebar with Category checklist, Brand checklist, Price range slider (Min/Max), and "In Stock Only" toggle.

Syncs state with Inertia router (router.get('/shop', params, { preserveState: true })).

Test Verification: Change price slider \to URL updates \to catalog updates without page reload.

[Micro-Task 7.5] Build Debounced Live Search Component

Action: Search input with 250ms debounce calling /api/search/suggestions.

Test Verification: Type "jean" \to popup dropdown displays top 5 matching products with thumbnail and price.

🔍 PHASE 8: PRODUCT DETAILS & REACTIVE VARIANT SELECTOR

[Micro-Task 8.1] Build Product Detail Page Layout

Action: Create Store/ProductDetails.jsx:

Left: Image gallery with thumbnail switcher and zoom modal.

Right: Title, SKU, Brand, Category, Live Price, Variant Selector, Quantity picker, Add to Cart / Buy Now buttons.

Test Verification: Load product page \to displays full details, attributes, and stock status.

[Micro-Task 8.2] Build `VariantSelector.jsx` Component

Action:

Color swatches & Size pill buttons.

When user selects "Navy" + "L":

Finds matching variant in product.variants array.

Updates displayed Price to variant price.

Updates SKU to TSHIRT-NVY-L.

Updates displayed stock status (In Stock (8 units) or Out of Stock).

Test Verification: Select an out-of-stock combination \to "Add to Cart" button automatically disables.

[Micro-Task 8.3] Build Stock Urgency Widget & Related Products

Action: If stock < 5, display amber warning: "Hurry, only 3 items left in stock!".

Test Verification: Select variant with 2 items \to urgency badge renders.

💳 PHASE 9: CART, COUPONS & SINGLE-PAGE CHECKOUT

[Micro-Task 9.1] Implement `CartSessionManager.php`

Action: Storefront cart backend service:

Methods: add($productId, $variantId, $qty), update($cartKey, $qty), remove($cartKey), clear().

Stores cart data in Redis session for guests; syncs to database upon customer login.

Test Verification: Add 2 items \to fetch cart \to returns correct subtotal.

[Micro-Task 9.2] Build Slide-Out Mini Cart Drawer in React

Action: Slide-over drawer accessible from any page:

Item list, variant labels, price, increment/decrement buttons, remove icon, Subtotal, "Proceed to Checkout" button.

Test Verification: Click "Add to Cart" on any product \to drawer opens automatically showing added item.

[Micro-Task 9.3] Create `coupons` Migration & `CouponValidationService.php`

Action:

coupons: code, discount_type (percentage, fixed_amount), discount_value, min_order_amount, max_discount_cap, usage_limit_total, usage_limit_per_user, start_date, end_date, is_active.

Test Verification: Validate code EID20 (20% off, max cap 50 on 300 order) \to returns accurate 50 discount.

[Micro-Task 9.4] Build Single-Page Checkout UI

Action: Create Store/Checkout.jsx:

Left column: Customer contact info, Shipping address (Division, District, Street address, Phone), Customer delivery notes.

Right column: Item summary, Coupon input with "Apply" button, Shipping cost calculator, Payment selector (Cash on Delivery / Direct Bank Transfer), "Place Order" button.

Test Verification: Check form validation \to missing required fields highlights input borders in red.

📦 PHASE 10: ORDER PROCESSING & LIFECYCLE STATE MACHINE

[Micro-Task 10.1] Create `orders`, `order_items`, and `order_status_histories` Migrations

Action:

orders: order_number, user_id, customer_name, customer_phone, customer_email, shipping_address_json, subtotal, tax_amount, shipping_cost, discount_amount, grand_total, total_cost_price, gross_profit, payment_method, payment_status, order_status (pending, confirmed, processing, shipped, delivered, cancelled, returned).

order_items: order_id, product_id, variant_id, product_name, variant_name, sku, unit_cost_price, unit_selling_price, quantity, subtotal, total_cost.

Test Command: php artisan migrate

Pass Criteria: Tables created with foreign keys and composite indexes.

[Micro-Task 10.2] Implement `CreateOrderAction.php` (Atomic Placement)

Action:

[CODE (PHP)] DB::transaction(function() use ($cart, $data) { // 1. Generate Order Number: ORD-YYYYMMDD-XXXX // 2. Snapshot address JSON & COGS // 3. Create order & order items // 4. Decrement inventory: Log 'sale_out' in stock_movements // 5. Calculate Gross Profit: (Subtotal - Discount) - Total COGS // 6. Clear Cart });

Test Verification: Submit order for 2 items \to stock decrements by 2 \to order number generated \to cart emptied.

[Micro-Task 10.3] Build Order Success Page

Action: Create Store/OrderSuccess.jsx showing order number, summary, payment instructions, and "Track Your Order" button.

Test Verification: Complete checkout \to redirected to confirmation screen.

[Micro-Task 10.4] Build Admin Order Hub DataTable

Action: Create Admin/Orders/Index.jsx:

Tabs: All, Pending, Confirmed, Processing, Shipped, Delivered, Cancelled.

Columns: Order #, Date, Customer, Total, Profit, Payment Status, Order Status, Actions.

Test Verification: Clicking "Pending" tab filters list to pending orders only.

[Micro-Task 10.5] Implement Order State Machine & Cancellation Rollback

Action: Create UpdateOrderStatusAction.php:

Status change from pending/confirmed \to cancelled automatically restores stock (order_cancel_in).

Status change from delivered \to returned restores stock (return_in).

Test Verification: Cancel an order from admin \to verify item stock increments back immediately.

📄 PHASE 11: INVOICING & THERMAL RECEIPT PRINT ENGINE

[Micro-Task 11.1] Build Formal A4 Tax Invoice PDF Template

Action: Create resources/views/invoices/a4_tax_invoice.blade.php:

Store Logo, Official VAT/BIN, Order Number, Customer Info, Itemized table with SKU/Price/Qty/Total, Tax Breakdown, Amount in Words, Authorized Signature.

Test Verification: Generate PDF \to verify crisp vector text and proper table formatting.

[Micro-Task 11.2] Build 80mm POS Thermal Receipt Print Layout

Action: Create resources/views/invoices/thermal_receipt.blade.php:

Monospace layout formatted for 80mm roll printers with order barcode.

Test Verification: Click "Print 80mm Receipt" \to print preview renders in 80mm thermal receipt format.

👤 PHASE 12: CUSTOMER ACCOUNT PORTAL

[Micro-Task 12.1] Build Customer Dashboard & Order History

Action: Create Customer/Orders.jsx:

Order list with status pills, order date, grand total, "View Details" and "Download Invoice" buttons.

Test Verification: Log in as customer \to view past orders.

[Micro-Task 12.2] Build Visual Order Tracker Progress Timeline

Action: Visual progress step indicator:

Order Placed $\to$ Verified $\to$ Packing $\to$ Handed to Courier $\to$ Delivered.

Test Verification: Admin updates status to "Shipped" \to customer tracking progress bar updates to "Handed to Courier".

[Micro-Task 12.3] Build Address Book Manager

Action: Create Customer/Addresses.jsx for managing multiple shipping addresses with default selector.

Test Verification: Set a default address \to verifies checkout automatically pre-selects it.

📊 PHASE 13: BUSINESS INTELLIGENCE, FINANCIALS & GROWTH CHARTS

[Micro-Task 13.1] Build `BusinessAnalyticsService.php`

Action: SQL aggregations with 30-minute Redis caching:

Gross Revenue, Net Revenue, Cost of Goods Sold (COGS), Gross Profit Margin.

Average Order Value (AOV).

Month-over-Month (MoM) & Year-over-Year (YoY) growth percentages.

Test Verification: Call analytics service \to verify mathematical match with DB sums.

[Micro-Task 13.2] Build Dead Stock & High-Velocity Analytics Queries

Action:

Top 10 Best Sellers by Quantity & Profit Margin.

Dead Stock Report: Products with 0 sales in past 60 days showing total tied-up capital (Stock × Cost Price).

Test Verification: Query identifies products with no orders in 60 days.

[Micro-Task 13.3] Build Interactive Executive Dashboard Widgets (ApexCharts)

Action: Create Admin/Dashboard.jsx:

4 Key KPI cards (Revenue, Gross Profit, Total Orders, Low Stock Alerts).

Daily/Monthly Sales & Profit Margin Area Chart.

Top Selling Products Bar Chart.

Category Share Donut Chart.

Test Verification: Toggle date filter ("Last 7 Days", "This Month", "This Year") \to charts update dynamically.

🛡️ PHASE 14: AUDIT TRAIL, STORE SETTINGS & LAUNCH QA

[Micro-Task 14.1] Create `activity_logs` Migration & Eloquent Observer

Action:

activity_logs: user_id, action, subject_type, subject_id, old_payload (JSON), new_payload (JSON), ip_address, user_agent, created_at.

Automatically records updates on Product, Order, Purchase, and Setting models.

Test Verification: Update product price \to activity log stores old and new prices with user ID.

[Micro-Task 14.2] Build Global Store Settings Management

Action: Create Admin/Settings/Index.jsx:

Store Name, Logo, Favicon, Phone, Email, Currency Symbol, VAT/Tax %, Default Delivery Charges, Invoice Terms.

Test Verification: Change currency symbol \to storefront & invoices update immediately.

[Micro-Task 14.3] Security Hardening & Rate Limiting Audit

Action:

Apply throttle:10,1 on checkout and authentication endpoints.

Audit all raw DB queries for parameter binding.

Verify CSRF protection on all POST/PUT/DELETE routes.

Test Verification: Send 15 rapid POST requests to /checkout \to 11th request receives 429 Too Many Requests.

[Micro-Task 14.4] Create Comprehensive `DatabaseSeeder.php`

Action: Seeds demo admin user, 10 categories, 5 brands, 25 products (simple & variant), 3 suppliers, 10 purchase orders, 20 customer orders with status histories.

Test Command: php artisan migrate:fresh --seed

Pass Criteria: Complete, realistic e-commerce store populated in <10 seconds ready for stakeholder demo.

🏁 MICRO-STEP SUMMARY MATRIX

| Phase | Milestone Name | Micro-Tasks | Estimated Effort |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Anti-N+1 | Tasks 1.1 – 1.5 | ~2.5 Hours |
| Phase 2 | Auth, RBAC & Admin Shell | Tasks 2.1 – 2.5 | ~3.0 Hours |
| Phase 3 | Category, Brand & Media Hub | Tasks 3.1 – 3.5 | ~3.0 Hours |
| Phase 4 | Product & Variant Matrix Builder | Tasks 4.1 – 4.6 | ~4.5 Hours |
| Phase 5 | Suppliers & Stock-In Purchases | Tasks 5.1 – 5.5 | ~3.5 Hours |
| Phase 6 | Inventory Ledger & Adjustments | Tasks 6.1 – 6.4 | ~2.5 Hours |
| Phase 7 | Storefront Catalog & Filters | Tasks 7.1 – 7.5 | ~4.0 Hours |
| Phase 8 | Product Details & Variant Selector | Tasks 8.1 – 8.3 | ~3.0 Hours |
| Phase 9 | Cart, Coupons & Checkout | Tasks 9.1 – 9.4 | ~4.0 Hours |
| Phase 10 | Order Hub & State Machine | Tasks 10.1 – 10.5 | ~4.5 Hours |
| Phase 11 | Invoicing & 80mm Receipts | Tasks 11.1 – 11.2 | ~2.5 Hours |
| Phase 12 | Customer Portal & Tracking | Tasks 12.1 – 12.3 | ~2.5 Hours |
| Phase 13 | Analytics & Profit BI | Tasks 13.1 – 13.3 | ~3.5 Hours |
| Phase 14 | Audit Trail, Settings & Launch QA | Tasks 14.1 – 14.4 | ~3.0 Hours |
| TOTAL | Full Enterprise Platform | 57 Micro-Tasks | ~46 Hours |

This blueprint is saved at: `docs/MICRO_STEP_DEVELOPMENT_BLUEPRINT.md`.