Master Architecture & 20-Phase Conversation Blueprint

Permanent System Context, Architecture Rules, and Future Conversation Pick-up Guide

🌟 ORIO E-COMMERCE: MASTER ARCHITECTURE & 20-PHASE CONVERSATION BLUEPRINT

PERMANENT SYSTEM CONTEXT & DEVELOPER GUIDE FOR ALL CHAT CONVERSATIONS

Any AI agent or developer starting a new chat session for any feature must read this file first.

📌 1. PROJECT IDENTITY & STACK SPECIFICATION

Project Name: Enterprise Single-Vendor E-Commerce Platform (ORIO ECOMMERCE)

Author & Lead Architect: Jahidul Islam (jahidcse181@gmail.com)

Backend Architecture: Laravel 11.x/12.x (PHP 8.3+) with Regular MVC + Action/Service Domain Layer

Frontend Architecture: React.js 18+ (Inertia.js v2 Monolithic SPA bridge)

Styling Engine: Tailwind CSS 3.4+ (Utility-first, responsive, dark/light mode ready)

Database & Cache: MySQL 8.0 (InnoDB, strict types, compound indexes) + Redis (Sessions, Caches, Queues)

PDF & Printing Engine: DomPDF / Browsershot (A4 Tax Invoices) + @media print CSS (80mm POS Thermal Receipts)

Analytics Engine: ApexCharts / Chart.js for real-time sales curves, gross profit margins, and MoM/YoY growth rates

🛡️ 2. NON-NEGOTIABLE ARCHITECTURAL & PERFORMANCE RULES

Every code modification in any phase/conversation must adhere to these 5 rules:

Anti-N+1 Query Policy:

Strict lazy loading is forbidden in development: Model::preventLazyLoading(!app()->isProduction()).

Every Eloquent query retrieving relationships must explicitly use eager loading: with(['relation:id,name']) or loadMissing().

Action / Service Layer Separation (No Fat Controllers):

Controllers only handle HTTP requests, invoke FormRequest validation, call an Action/Service, and return an Inertia response.

All complex business logic (Order placement, stock updates, invoice generation, profit calculations) lives in app/Actions/ or app/Services/.

Atomic Database Transactions:

Any operation touching multiple tables (Stock-In, Checkout, Order Cancellation, Restock) must be wrapped in DB::transaction(function() { ... }, 5).

Real Cost-of-Goods-Sold (COGS) Profit Tracking:

Every order line item must snapshot the product's unit cost price at purchase time so that Gross Profit is mathematically immutable:

✦  Gross Profit = (Order Subtotal - Discount) - Σ (Unit Cost Price  ×  Quantity)

Standardized Directory Structure:

[SPECIFICATION] app/ ├── Actions/ # Single-purpose domain mutations (CreateOrderAction, AdjustStockAction) ├── Services/ # Reusable engines (CartSessionManager, InvoicePdfGenerator, CouponService) ├── Http/ │ ├── Controllers/ # Thin Inertia handlers (Admin/, Storefront/, Auth/) │ ├── Middleware/ # EnsureAdminAccess, RoleMiddleware │ └── Requests/ # Form validation (ProductStoreRequest, CheckoutRequest) ├── Models/ # Eloquent models with typed scopes and relations resources/ ├── js/ │ ├── Components/ # Common, Admin, and Storefront atomic components │ ├── Layouts/ # AdminLayout.jsx, StoreLayout.jsx, AuthLayout.jsx │ └── Pages/ # Inertia views (Admin/*, Store/*, Customer/*)

🗺️ 3. THE 20 PHASES DIRECTORY (CONVERSATION PICK-UP GUIDE)

Whenever a new conversation is created, specify which Phase you are working on. The agent will execute following this roadmap:

▲ Visual Flow Diagram #1

🔹 PHASE 1: PROJECT SETUP, INERTIA BRIDGE & ANTI-N+1 RULES

Scope: Laravel 11/12 setup, Inertia React, Tailwind CSS 3.4+, Redis connection, and strict Eloquent anti-N+1 configuration in AppServiceProvider.php.

Key Files: app/Providers/AppServiceProvider.php, tailwind.config.js, vite.config.js, resources/views/app.blade.php, resources/js/app.jsx.

Testing: Run php artisan migrate and trigger lazy load query \to verify LazyLoadingViolationException throws.

🔹 PHASE 2: ROLE-BASED ACCESS CONTROL (RBAC) & AUTHENTICATION

Scope: users table with role enum (super_admin, admin, manager, inventory_staff, customer), Auth controllers, and EnsureAdminAccess middleware.

Key Files: database/migrations/create_users_table.php, app/Http/Controllers/Auth/AuthController.php, app/Http/Middleware/EnsureAdminAccess.php.

Testing: Customer login \to store; Admin login \to /admin/dashboard; Customer accessing /admin/* \to 403 Forbidden.

🔹 PHASE 3: ADMIN DASHBOARD SHELL & UI COMPONENT SYSTEM

Scope: Responsive Admin layout (collapsible desktop sidebar, mobile drawer, topbar) and reusable UI component kit (Button, Modal, DataTable, Badge, ToastContainer).

Key Files: resources/js/Layouts/AdminLayout.jsx, resources/js/Components/Common/*.

Testing: Mobile responsive menu toggle test; Flash message toast pop-up test.

🔹 PHASE 4: CATEGORY TAXONOMY & SELF-REFERENCING TREE

Scope: Self-referencing parent-child categories migration (parent_id), live slug auto-generation, category tree builder UI in React.

Key Files: database/migrations/create_categories_table.php, app/Models/Category.php, app/Http/Controllers/Admin/CategoryController.php, resources/js/Pages/Admin/Categories/*.

Testing: Create parent and subcategories \to verify nested tree renders with correct parent FK.

🔹 PHASE 5: BRAND CATALOG & WEBP MEDIA HUB

Scope: Brand CRUD + MediaUploadService (dimension validation, EXIF removal, resizing, automated WebP conversion).

Key Files: database/migrations/create_brands_table.php, app/Services/Media/MediaUploadService.php, resources/js/Pages/Admin/Brands/*.

Testing: Upload 3MB JPEG \to stored as <150KB .webp in public storage.

🔹 PHASE 6: CORE PRODUCT CATALOG (SIMPLE / SINGLE PRODUCTS)

Scope: Simple non-variant product schema, pricing, cost price, stock alerts, rich text description, validation requests.

Key Files: database/migrations/create_products_table.php, app/Models/Product.php, app/Http/Requests/ProductStoreRequest.php, resources/js/Pages/Admin/Products/Create.jsx.

Testing: Create single product \to verify record in products with has_variants = 0.

🔹 PHASE 7: PRODUCT ATTRIBUTE MATRIX & VARIANT SKU BUILDER

Scope: product_variants & product_images schema, React Cartesian product permutation algorithm (Color × Size = N SKUs), atomic save service.

Key Files: database/migrations/create_product_variants_table.php, resources/js/Components/Admin/VariantMatrixBuilder.jsx, app/Actions/Products/StoreProductAction.php.

Testing: Add 2 colors × 3 sizes \to auto-generates 6 variant rows with editable SKU, cost, selling price, and stock.

🔹 PHASE 8: SUPPLIER DIRECTORY & ACCOUNTS PAYABLE LEDGER

Scope: Supplier profiles, contact information, purchase history, and payable due balance ledger.

Key Files: database/migrations/create_suppliers_table.php, app/Models/Supplier.php, resources/js/Pages/Admin/Suppliers/*.

Testing: Create supplier \to verify row created with $0.00 initial due balance.

🔹 PHASE 9: STOCK-IN PURCHASE ORDERS (INVENTORY HYDRATION)

Scope: purchases & purchase_items schema, ReceivePurchaseOrderAction (atomic stock increment, COGS update, supplier due balance update, stock movement log).

Key Files: database/migrations/create_purchases_table.php, app/Actions/Purchases/ReceivePurchaseOrderAction.php, resources/js/Pages/Admin/Purchases/*.

Testing: Purchase 50 units @ 10 \to product stock increases by 50, supplier balance updates.

🔹 PHASE 10: INVENTORY CONTROL, DAMAGE LOGS & LOW-STOCK ALERTS

Scope: stock_movements immutable audit table, manual stock count adjustments, damage write-offs (damage_out), low-stock alert badges in topbar.

Key Files: database/migrations/create_stock_movements_table.php, app/Actions/Inventory/AdjustStockAction.php, resources/js/Pages/Admin/Inventory/*.

Testing: Write off 2 damaged units \to live stock drops by 2, logged in audit table.

🔹 PHASE 11: STOREFRONT MASTER LAYOUT & HOMEPAGE

Scope: Responsive storefront layout (header, live search, mega-menu, mobile navigation bar, footer), Homepage hero slider, category grid, deal carousels.

Key Files: resources/js/Layouts/StoreLayout.jsx, resources/js/Pages/Store/Home.jsx, resources/js/Components/Storefront/*.

Testing: Verify mobile and desktop responsiveness and banner navigation.

🔹 PHASE 12: CATALOG DISCOVERY, LIVE SEARCH & MULTI-FACET FILTERING

Scope: Shop page with sidebar filters (Categories, Brands, Price slider, In-stock only) synced with URL parameters; debounced live search dropdown.

Key Files: resources/js/Pages/Store/Shop.jsx, app/Http/Controllers/Store/ShopController.php, resources/js/Components/Storefront/LiveSearch.jsx.

Testing: Adjust price filter \to URL updates and product list filters without page reload.

🔹 PHASE 13: PRODUCT DETAIL PAGE & DYNAMIC VARIANT SELECTOR

Scope: Product detail layout with high-res gallery zoom modal, reactive variant selector (Color/Size swatches dynamically updating live price, SKU, stock), urgency indicators.

Key Files: resources/js/Pages/Store/ProductDetails.jsx, resources/js/Components/Storefront/VariantSelector.jsx.

Testing: Click variant swatch \to price & SKU switch dynamically; out-of-stock combination disables Add-to-Cart.

🔹 PHASE 14: CART ENGINE, REDIS SESSIONS & MINI-CART DRAWER

Scope: CartSessionManager (guest Redis cart + automatic database merge upon login), slide-out mini-cart drawer with live subtotal calculation and quantity (+/-) controls.

Key Files: app/Services/Cart/CartSessionManager.php, resources/js/Components/Storefront/MiniCartDrawer.jsx.

Testing: Add item \to mini-cart slides open showing item and subtotal; persists across page transitions.

🔹 PHASE 15: DISCOUNT COUPON ENGINE & PROMO RULES

Scope: coupons schema, CouponValidationService (expiry, minimum spend, maximum discount caps, usage limits per customer), instant discount widget in checkout.

Key Files: database/migrations/create_coupons_table.php, app/Services/Discounts/CouponValidationService.php.

Testing: Apply 20% coupon \to validates spend threshold and applies accurate discount deduction.

🔹 PHASE 16: SINGLE-PAGE CHECKOUT & PAYMENT METHOD SELECTOR

Scope: Single-page conversion checkout (Contact, Shipping address, Delivery notes, COD / Bank selector), backend rate limiting (throttle:10,1).

Key Files: resources/js/Pages/Store/Checkout.jsx, app/Http/Requests/CheckoutRequest.php, app/Http/Controllers/Store/CheckoutController.php.

Testing: Fill form as guest \to validates inputs and submits order.

🔹 PHASE 17: ORDER PROCESSING & LIFECYCLE STATE MACHINE

Scope: orders, order_items, order_status_histories schema; CreateOrderAction (snapshot COGS, decrement stock, calculate gross profit); status transition machine; auto restock on cancellation.

Key Files: app/Actions/Orders/CreateOrderAction.php, app/Actions/Orders/UpdateOrderStatusAction.php, resources/js/Pages/Admin/Orders/*.

Testing: Place order \to stock decrements; cancel order from admin \to stock automatically restored.

🔹 PHASE 18: DUAL INVOICING ENGINE (A4 PDF & 80MM POS THERMAL PRINT)

Scope: High-fidelity A4 Tax Invoice PDF download + compact 80mm POS Thermal Receipt print layout (@media print CSS) with order barcode for warehouse dispatch.

Key Files: resources/views/invoices/a4_tax_invoice.blade.php, resources/views/invoices/thermal_receipt.blade.php, app/Services/Invoicing/InvoicePdfGenerator.php.

Testing: Click "Print 80mm Slip" \to print preview opens formatted to 80mm paper roll.

🔹 PHASE 19: CUSTOMER ACCOUNT PORTAL & VISUAL ORDER TRACKER

Scope: Customer dashboard (order history, 1-click invoice download, address book manager), visual order tracking progress bar (Placed $\to$ Verified $\to$ Packing $\to$ Handed to Courier $\to$ Delivered).

Key Files: resources/js/Pages/Customer/Orders.jsx, resources/js/Pages/Customer/Tracking.jsx, resources/js/Pages/Customer/Addresses.jsx.

Testing: Admin marks order "Shipped" \to customer visual tracking bar updates instantly.

🔹 PHASE 20: BUSINESS INTELLIGENCE, SYSTEM AUDIT TRAIL & PRODUCTION QA

Scope: BusinessAnalyticsService (Real-time Gross/Net Sales, Real Profit Sales - COGS, MoM/YoY growth curves, Dead Stock report, ApexCharts), activity_logs audit observer, store settings, DatabaseSeeder.php.

Key Files: app/Services/Analytics/BusinessAnalyticsService.php, app/Observers/ActivityLogObserver.php, resources/js/Pages/Admin/Dashboard.jsx, database/seeders/DatabaseSeeder.php.

Testing: Run php artisan test \to 100% tests pass; run php artisan db:seed \to full demo store hydrated in <10 seconds.

💡 4. INSTRUCTIONS FOR STARTING A NEW CONVERSATION

When you open a new conversation in the future:

Prompt Template:

"I am continuing development on ORIO ECOMMERCE. Please read `PROJECT_MASTER_BLUEPRINT.md` in the workspace root. We are working on Phase [X]: [Phase Name]. Please implement the files and verification steps for this phase."

The AI assistant will immediately read this master blueprint, adopt the exact coding standards, and execute the exact phase without requiring re-explanation.

File Location: `PROJECT_MASTER_BLUEPRINT.md` (Project Root)